## Slide 1
Producer: Garrett Huxtable
Lead Designer: Jason Clark
Technical Lead: Eric Gleiser
Art Lead: Travis Moore

## Slide 2: High Concept
A Japanese inspired top-down poetic action-adventure about tragedy and dealing with the inevitable.
Setsuko

## Slide 3: Last milestone

## Slide 4
Demo

## Slide 5: Concept Art

## Slide 6: Risk 1: Scope
Mitigations
  Flexibility in game length (game occurs over single day).
  Events in game are component based and often data driven.
  Remove multiple endings.
  A team of self starters.

## Slide 7: Risk 2: Communication
Mitigations
  More structured team time where we all meet up.
  Emphasis on reporting successes and failures to the rest of team.
  Google form for weekly logs.

## Slide 8: Risk 3: loss of Artists
Mitigations
  Switch to a style that incorporates more 2D elements, rather than full 3D assets.
  Eric and Garrett can do 3D art assets in Maya (as seen in this presentation).
  Make use of the 2D art assets we already have.
  Continue to look for capable 3D artists.

## Slide 9: Schedule
Team Member | Week 9 | Week 10 | Week 11
Jason Clark | Enemy AI | Dialog | Puzzle Design
Eric Gleiser | Boss Fights! / 3D Models | Music / 3D Models | SFX / 3D Models
Garrett Huxtable | Level Design / 3D Models | Level Design / 3D Models | Level Design / 3D Models
Travis Moore | Enemy AI / 2D Art Assets | User Interface / 2D Art Assests | Pause Menu / 2D Art Assests

## Slide 10: Rubric: Engine

## Slide 11: Rubric: Content Editor

## Slide 12: Rubric: Game Play

## Slide 13: Rubric: testing

## Slide 14: Rubric: team & presentation

## Slide 15: Thank You